## Slide 1
Richmond Rising
Collaborative Stakeholder Committee (CSC)
September 4, 2024

## Slide 2
Project lead for City of Richmond
Project lead for GRID Alternatives
Project lead for Groundwork Richmond
Project lead for Rich City Rides
Project lead for Trust for Public Land
Project lead for UC Berkeley
Project lead for Urban Tilth
Roll Call

## Slide 3
Every first Wednesday of the month 6:00 – 8:00 pm.
In-person Attendance: Nevin Community Center 598 Nevin Ave, Richmond, CA 94801
Virtual Attendance: https://ci-richmond-ca-us.zoom.us/webinar/register/wn_gx8xwknptcutbnefzdbv1w
Phone Attendance: (669) 900-6833, or (669) 444-9171 Webinar ID: 976 6319 9451
All Committee members and members of the public must abide by the Community Agreements
Meeting Information

## Slide 4
While Richmond Rising seeks to strengthen the economy, improve public health and the environment – particularly in the Iron Triangle, Santa Fe and Coronado Neighborhoods, we do so with the awareness that we occupy unceded Huichin and Karkin Ohlone territory.
We acknowledge that land theft of indigenous homelands, and the dismantling of indigenous sovereignty, was done to advance colonization.
We acknowledge that capitalism and white supremacy are branches of colonization that have persisted throughout hundreds of years of oppression, are alive today, and contribute to keeping Black, Indigenous, and all other People of Color from thriving.
We further acknowledge that this country’s political economy and social institutions were built on the forced labor of African people on stolen land through violent, systematic abduction from their homelands and enslavement over hundreds of years.
Land Acknowledgement

## Slide 5
We further acknowledge the exploitation of immigrant and refugee communities as modern forms of cheap and disposable labor are regularly carried out on stolen land.
Thus, we acknowledge that we have been impacted and harmed by these histories and experiences imposed on our ancestors and communities. We further uplift the shared struggle among Black, Indigenous, and All People of Color.
We also acknowledge that indigenous people continue to live here, steward the land, and resist settler colonialism.
We conclude that our Land acknowledgement is an active and evolving statement and process. It requires us to recognize historical injustices and invites us in to be active participants in our collective healing.
Land Acknowledgement

## Slide 6
The City of Richmond and 6 local organizations (together known as ‘Richmond Rising’) received $35 million to bring health, economic, and environmental benefits to the Iron Triangle, Santa Fe, and Coronado neighborhoods.
Richmond Rising is supported by the California Strategic Growth Council’s Transformative Climate Communities Program.
Richmond Rising

## Slide 7
Provides guidance on project implementation and holds us accountable in reaching our goals
Can make recommendations, provide input, and assist Project Leads in implementing project activities
Does not have final decision-making authority
Project Leads must consider recommendations from the Committee and members of the public
Collaborative Stakeholder Committee

## Slide 8
This is the space for members of the public to provide public comment on items that are not included in the agenda.
Public Comment Not on the Agenda

## Slide 9
Members to review and approve previous meeting minutes
Review and Approve Previous Meeting Minutes

## Slide 10
Each partner will share up-to-date financials and grant expenditures to date for each project and this will be shared with the Committee and the public.
Project Status Reports

## Slide 11
Work completed since last meeting:
  CSC Meeting: Scheduled, coordinated, and currently facilitating CSC meeting #10, including translation, refreshments, and childcare.
  Invoices and Reports: Submitted Invoice and Progress Report#6, for months of June and July.
Total expenditures reported to date: $ 191,643.09
Remaining budget: $ 502,032.57
Planned work in the next ~two weeks:
  Receive and distribute reimbursement check for Invoice # 5
  Make any changes required by SGC on Invoice and Progress Report #6
Grantee

## Slide 12
Work completed since last meeting:
  Began coordination for application for US Department of Transportation Reconnecting Communities Pilot Program (RCP), including submission of request for Letter of Support from Caltrans.
  Onboarded grant writing consultants for RCP application.
  Held biweekly coordination meetings between consultant team (CSW) and city staff.
  Attended Richmond Wellness trail Project Site Walk to discuss collaboration.
Total expenditures reported to date: $ 8,121.28
Remaining budget: $ 5,173,051.87
Planned work in the next ~two weeks:
  Meet with Department of Transportation to get support on RCP application.
  Finish RCP application due on September 30th.
Neighborhood Complete Streets

## Slide 13
Work completed since last meeting:
  Researching additional funding sources in partnership with COR/Neighborhood Complete Streets
  Continued Design Work and Community Engagement Planning
  Survey work performed by sub-consultant team to prepare project base maps
  Analysis of base maps, design analysis of site (opportunities, constraints, etc.)
  Held coordination meetings between consultant team (PlaceWorks + subconsultants), project management team (Trust for Public Land), City staff, and project stakeholders
  Organized a Project Site Walk to discuss collaborative relationships, order of operations, project design opportunities & constraints, etc.
  Planning and coordination of project.
  Planning and coordination of community engagement.
Total expenditures reported to date: $ 31,127.12
Remaining budget: $ 4,785,026.48
Planned work in the next ~two weeks:
  Continued Design Work and Community Engagement Planning
Richmond Wellness Trail

## Slide 14
Work completed since last meeting:
  Presented to Design Review Board and got approval/
  Drafted Rich City Rides Letter of Commitment.
Total expenditures reported to date: $ 99,128.48
Remaining budget: $ 2,361,923.51
Planned work in the next ~two weeks:
  Outreach at Urban Tilth Roller Disco on 09/28
eBike Lending Library

## Slide 15
Work completed since last meeting:
  12 completed projects
  Completed annual report
  In office PM Solar workshop at GRID BA Office
Total expenditures reported to date: $ 356, 816.91
Remaining budget: $ 6,609, 879.00
Planned work in the next ~two weeks:
Solar workshop at Atchinson Village on Sept 28th
Internal Resilient Homes Team TCC Year End Review
Resilient Homes

## Slide 16
Work completed since last meeting:
  Completed 4 more drip irrigation system installations for Richmond homeowners, with combined annual water savings over 30,000 gallons/year.
  In total we've completed 14 water conservation system installations since March.
  Outreach at community events, door-to-door canvassing to develop a pipeline of interested community members.
Total expenditures reported to date: $ 146,325.22
Remaining budget: $ 1,534,378.56
Planned work in the next ~two weeks:
  2 more drip installations have been scheduled, and another laundry-to-landscape greywater installation is also on our calendar! Looking forward to installing these water savings technologies for Richmond homeowners.
Basins of Relations

## Slide 17
Work completed since last meeting:
  Planted 18 new trees in the designated neighborhoods, 77 trees planted in total since May 2024.
  Continue to coordinate for Arbor Day, South Side Park confirmed in the Santa Fe neighborhood.
Total expenditures reported to date: $ 80,072.72
Remaining budget: $ 1,007,940
Planned work in the next ~two weeks:
  Order more trees for residential planting.
  Hire new Admin Assistant.
  Outreach for Arbor Day.
Bosque del Barrio

## Slide 18
Work completed since last meeting:
  Finalized construction documents
  Attended DRB Meeting and got approval
  Worked on project extension request
  Drafted O&M Plan
  Letter of commitment for ongoing maintenance and programming beyond the grant
Total expenditures reported to date: $ 38,072.75
Remaining budget: $ 916,246.00
Planned work in the next ~two weeks:
  Secure permitting for the project.
  Continue project coordination meetings.
ADA Accessible Garden

## Slide 19
Work completed since last meeting:
  Completed 6-week training program with 4 apprentice graduates
  Drafting of the upcoming "Fruit Tree Lovers" newsletter for Quarter 3
Total expenditures reported to date: $ 67,051.87
Remaining budget: $ 1,101,161.76
Planned work in the next ~two weeks:
  Door to door outreach with tablet to encourage sign ups
  Continued free fruit tree distribution at Unity Park and Lucas Park
  In collaboration with our Free Farm Stands
  Revisions and final editing of the "Fruit Tree Lovers" newsletter
Orchard for ALL!

## Slide 20
Work completed since last meeting:
  Submitted readiness deliverables for Task 4 – Climate Friendly Diet (CFD) Program
  Facilitated 1st CFD cooking demo, produce bag giveaway, & workshop at LifeLong William Jenkins Health Center
  Submitted leverage fund report, annual summary reports, and invoice and progress report #6
  Solidified dates for Climate Health Promoters 2nd cohort (Spanish) October 12 - November 16, 2024
Total expenditures reported to date: $ 259,588.96
Remaining budget: $ 2,979,283.04
Planned work in the next ~two weeks:
  Schedule and plan for next CFD workshop
  Increase CalAIM VeggieRx enrollment by 5 patients per week
Veggie Rx

## Slide 21
Work completed since last meeting:
  Installation of 3 new bike hubs in the Project Area.
  Distribution of ride vouchers to increase community awareness and knowledge.
Total expenditures reported to date: $ 361,544.30
Remaining budget: $ 637,434.91
Planned work in the next ~two weeks:
  Continue outreach and distribution of ride vouchers.
E-Bike Share

## Slide 22
Work completed since last meeting:
  Draft of the Richmond Rising Newsletter, to inform residents of the projects, updates, and highlights.
  Drafts of the onboarding documents for Youth Fellows (job description, participation agreement, waivers, offer letter, and contract)
Total expenditures reported to date: $ 92,735.62
Remaining budget: $ 2,473,297.11
Planned work in the next ~two weeks:
  TCC Youth Fellow Project Manager will continue connecting with the Rich City Rides/ Urban Tilth's legal team for feedback on legality of the documents that were completed for onboarding of Youth Fellow Program.
  Once feedback is completed it will be sent to the TCC Project Coordinators for review and feedback to be able to finalize the documents.
  TCC Youth Fellow Project Manager will continue working on modules and
  training material for Youth Fellow Program.
Community Engagement Plan

## Slide 23
Work completed since last meeting:
Community Land Trust:
  Supported the recruitment of the Public Land Policy’s Review Committee, consisting of City resident volunteers.
  Developed training curriculum for the Public Land Policy’s Review Committee.
  Developed a monitoring and evaluation framework for the policy implementation.
ADU tool kit:
  Presented revised architectural drawings to Design Review Board (DRB) for feedback.
  Incorporated DRB feedback into architectural design styles, including design guidance on three additional architectural styles.
  Coordinated with structural engineer for submittal of 50% permit set for City review.
Buy Local Campaign:
  Developed strategic plans and prepared RFP/Q for the Buy Local Campaign Marketing and Event Consultant.
  Began negotiations with Bludot to establish new rates for the upcoming year, ensuring favorable terms for continued collaboration.
  Registered Bludot as a vendor with the City and initiated the drafting of an agreement for the disbursement and holding of funds.
Total expenditures reported to date: $ 104,562.44
Remaining budget: $ 577,073.18
Planned work in the next ~two weeks:
Displacement Avoidance Plan
Notes: The levying of taxes for DRPBID is applicable to many parcels in the downtown area. The money goes to improving the Downtown area and is also the budget for Richmond Main Street Initiative.

## Slide 24
Work completed since last meeting:
  Began execution of Glen Price Group contract, consultants for research and development of Place-Based Workforce Development Strategy
  Met with Glen Price Group team to review deliverables and set up biweekly meetings with Grantee team.
  Completed interviews with people identified on workforce development presentation done in July's CSC meeting.
  Started recruitment for YouthBUILD.
  Set aside 5 spaces in RichmondBUILD program for residents of the Project Area.
Total expenditures reported to date: $ 11,370.21
Remaining budget: $ 1,422,437.53
Planned work in the next ~two weeks:
  GRID Alternatives finish building out the labs for solar training.
Workforce Development and Economic Opportunity Plan (WDEOP)

## Slide 25
Work completed since last meeting:
  Completed Indicator Tracking & Evaluation Plan Report.
  Updated drafts of Case Studies: Veggie Rx & Universal Garden.
  Developed new data tracking tool for all partners.
Total expenditures reported to date: $ 0
Remaining budget: $ 1,070,000
Planned work in the next ~two weeks:
  Create template for annual Evaluation Report
  Update & finalize data collection tool
  Input baseline data for CARB tools
  Linkage – HiAP & RR indicators
Indicator Tracking Plan

## Slide 26
Report out on any community questions or comments received, including responses
Report on Public Comments & Questions

## Slide 27
Overview of Upcoming Richmond City Council Presentation
Climate Health Promoters Program
Arbor Day Celebration – October 19th
Committee Business Items for Discussion

## Slide 28
Coordination of remarks
Confirm Partner attendance
Will schedule presentation run-through
City Council Presentation

## Slide 29
Overview of program
Upcoming Spanish cohort
Climate Health Promoters

## Slide 30
Saturday, October 19th
Arbor Day Celebration

## Slide 31
Agenda Requests for Next Meeting

## Slide 32
CSC Members, members of the public, and other partners or organizations are encouraged to share information or announcements related to upcoming events, projects, or programs in the Project Area
General Announcements

## Slide 33
Meeting Adjourned
Thank You!
Questions? Comments?
Please reach out at tcc@ci.richmond.ca.us